Project Planning Phase

Project Planning Template (Product Backlog, Sprint Planning, Stories, Story Points)

| Date | 15 July 2026 |
| --- | --- |
| Team ID |  |
| Project Name | UCab Premium – Cab Booking Application |
| Maximum Marks | 5 Marks |

## Product Backlog, Sprint Schedule, and Estimation

| Sprint | Functional Requirement (Epic) | Story No. | User Story / Task | Story Points | Priority | Team Members |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | Registration | USN-1 | As a user, I can register for the application by entering my email, password, and confirming my password. | 2 | High | Team |
| Sprint-1 |  | USN-2 | As a user, I will receive a confirmation email once I have registered for the application. | 1 | High | Team |
| Sprint-1 | Login | USN-3 | As a user, I can log into the application by entering email & password and receive a JWT session token. | 2 | High | Team |
| Sprint-1 | Role Management | USN-4 | As an admin, I can assign and manage Rider, Driver, and Admin roles. | 2 | Medium | Team |
| Sprint-2 | Booking | USN-5 | As a rider, I can request a ride by entering pickup and drop locations. | 3 | High | Team |
| Sprint-2 | Booking | USN-6 | As a rider, I can view the live status of my booking (Pending, Assigned, Accepted, On the Way, Completed). | 3 | High | Team |
| Sprint-2 | Driver Assignment | USN-7 | As the system, I can automatically assign the nearest available driver to a new booking. | 3 | High | Team |
| Sprint-2 | Booking | USN-8 | As a rider or driver, I can cancel a booking with a reason before it is completed. | 2 | Medium | Team |
| Sprint-3 | Driver Actions | USN-9 | As a driver, I can accept or reject an assigned ride request. | 2 | High | Team |
| Sprint-3 | Payment | USN-10 | As a rider, I can view an estimated fare before confirming a booking. | 2 | High | Team |
| Sprint-3 | Payment | USN-11 | As a rider, I can download a PDF receipt after my trip is completed. | 3 | Medium | Team |
| Sprint-3 | Feedback | USN-12 | As a rider, I can rate and review my driver after trip completion. | 2 | Medium | Team |
| Sprint-4 | Admin Dashboard | USN-13 | As an admin, I can view analytics on total rides, revenue, and user growth. | 3 | Medium | Team |
| Sprint-4 | Admin Dashboard | USN-14 | As an admin, I can view and manage all registered riders and drivers. | 3 | Medium | Team |
| Sprint-4 | Security | USN-15 | As the system, I enforce role-based access control on all protected API routes. | 3 | High | Team |

## Project Tracker, Velocity & Burndown Chart

| Sprint | Total Story Points | Duration | Sprint Start Date | Sprint End Date (Planned) | Story Points Completed (as on Planned End Date) | Sprint Release Date (Actual) |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | 7 | 6 Days | 01 Jun 2026 | 06 Jun 2026 | 7 | 06 Jun 2026 |
| Sprint-2 | 11 | 6 Days | 08 Jun 2026 | 13 Jun 2026 | 11 | 13 Jun 2026 |
| Sprint-3 | 9 | 6 Days | 15 Jun 2026 | 20 Jun 2026 | 9 | 20 Jun 2026 |
| Sprint-4 | 9 | 6 Days | 22 Jun 2026 | 27 Jun 2026 | 9 | 27 Jun 2026 |

## Velocity

With a 6-day sprint duration and a team velocity of approximately 9 story points per sprint on average, the average velocity (AV) per iteration unit is:

AV = Sprint Duration / Velocity ≈ 6 / 9 ≈ 0.67 days per story point

## Burndown Chart

A burndown chart tracks work remaining versus time across the four sprints. All 36 story points across Sprints 1–4 were completed on or before their planned end dates, with no carry-over of incomplete stories, indicating a steady and predictable delivery pace for UCab Premium's Registration, Booking, Driver Assignment, Payment, and Admin Dashboard epics.

## References

https://www.atlassian.com/agile/project-management

https://www.atlassian.com/agile/tutorials/epics

https://www.atlassian.com/agile/tutorials/sprints

https://www.atlassian.com/agile/tutorials/burndown-charts