Acceptance Testing

UAT Execution & Report Submission

| Date | 15 July 2026 |
| --- | --- |
| Team ID |  |
| Project Name | UCab Premium – Cab Booking Application |
| Maximum Marks | 4 Marks |

## 1. Purpose of Document

The purpose of this document is to briefly explain the test coverage and open issues of the UCab Premium cab booking application at the time of release to User Acceptance Testing (UAT).

## 2. Defect Analysis

This report shows the number of resolved or closed bugs at each severity level, and how they were resolved.

| Resolution | Severity 1 | Severity 2 | Severity 3 | Severity 4 | Subtotal |
| --- | --- | --- | --- | --- | --- |
| By Design | 0 | 1 | 2 | 3 | 6 |
| Duplicate | 0 | 0 | 1 | 1 | 2 |
| External | 0 | 0 | 1 | 1 | 2 |
| Fixed | 1 | 2 | 3 | 6 | 12 |
| Not Reproduced | 0 | 0 | 0 | 1 | 1 |
| Skipped | 0 | 0 | 0 | 1 | 1 |
| Won't Fix | 0 | 0 | 1 | 2 | 3 |
| Totals | 1 | 3 | 8 | 15 | 27 |

## 3. Test Case Analysis

This report shows the number of test cases that have passed, failed, and untested, grouped by module.

| Section | Total Cases | Not Tested | Fail | Pass |
| --- | --- | --- | --- | --- |
| Registration & Login | 10 | 0 | 0 | 10 |
| Booking Management | 14 | 0 | 0 | 14 |
| Driver Assignment | 8 | 0 | 0 | 8 |
| Payment & Receipt Generation | 9 | 0 | 0 | 9 |
| Ratings & Reviews | 5 | 0 | 0 | 5 |
| Admin Analytics Dashboard | 7 | 0 | 0 | 7 |
| Security & Role-Based Access | 6 | 0 | 0 | 6 |
| Totals | 59 | 0 | 0 | 59 |

All 59 test cases across the seven core modules of UCab Premium passed during UAT, with no test cases left untested or failing. Of the 27 logged defects, 12 were fixed and closed, 6 were resolved as by-design behavior, and the remainder were duplicates, external issues, or accepted trade-offs (Won't Fix), with none blocking release.