User Acceptance Testing (UAT) Template

| Date | 14 July 2026 |
| --- | --- |
| Team ID |  |
| Project Name | UCab Premium - MERN Cab Booking System |
| Maximum Marks |  |

Project Overview:

Project Name: UCab Premium – MERN Cab Booking System

Project Description: A full-stack MERN cab booking platform with Rider, Driver, and Admin portals, featuring a five-stage booking lifecycle, JWT authentication, Recharts analytics, and PDF receipt generation.

Project Version: v1.0 (Phase 2)

Testing Period: 01 July 2026 to 14 July 2026

Testing Scope:

User registration & login, ride booking & tracking (5-stage lifecycle), driver accept/reject & availability toggle, fare estimation, PDF receipt generation, admin dashboard & analytics, ratings & feedback

USN-1 to USN-11 covering Registration, Login, Booking, Ride Management, Admin Dashboard, Payments & Receipts, and Ratings & Feedback

Testing Environment:

URL/Location: http://localhost:5173 (local development build)

Credentials (if required): rider_test@ucab.com / Test@1234

Test Cases:

| Test Case ID | Test Scenario | Test Steps | Expected Result | Actual Result | Pass/Fail |
| --- | --- | --- | --- | --- | --- |
| TC-001 | Rider books a cab and tracks it through the full booking lifecycle | Log in as a Rider using registered email and password Search for nearby cabs and confirm a booking with pickup/drop location Track the ride as it moves through Requested -> Accepted -> In-Progress -> Completed | Booking status updates in real time and a PDF receipt is generated once the ride is marked Completed | Booking progressed through all five states correctly and the receipt downloaded successfully | Pass |
| TC-002 | Driver accepts a ride request and updates trip status | Log in as a Driver and toggle availability to Online; accept an incoming ride request; update status through In-Progress to Completed | Ride status changes accordingly on both the Rider and Admin dashboards | Status updated correctly in real time for both Rider and Admin views | Pass |

Bug Tracking:

| Bug ID | Bug Description | Steps to reproduce | Severity | Status | Additional feedback |
| --- | --- | --- | --- | --- | --- |
| BG-001 | PDF receipt download button was unresponsive on first click after ride completion | Complete a ride as a Rider until status shows Completed Click the Download Receipt button on the ride summary page Observe whether the PDF file downloads | Medium | Closed | Resolved by adding a loading state to the download button; retested and confirmed working |
| BG-002 | Admin analytics chart does not refresh after a new ride is completed | Complete a ride as Rider/Driver; navigate to the Admin dashboard; observe the Recharts analytics widget | Low | Open | Scheduled for fix in next sprint; workaround is a manual page refresh |

Sign-off:

Tester Name: ____________________

Date: 14 July 2026

Signature: ____________________

Notes:

- Ensure that all test cases cover both positive and negative scenarios.

- Encourage testers to provide detailed feedback, including any suggestions for improvement.

- Bug tracking should include details such as severity, status, and steps to reproduce.

- Obtain sign-off from both the project manager and product owner before proceeding with deployment.